## Slide 1: PayFun
People are islet until we build bridge to connect them. A single spark can start a prairie fire and bring brightness to other’s life. Let’s do something fun and meaningful together to light the daily life.

## Slide 2: Original Goals
1. All pages will use template inheritance to provide the common features (the heading and the navigation).
2. Display all the components of the UI for Login page, Register page, Homepage, Activity detail page, Launched page, Followed page, Sponsored page and Notification page, including dummy data for Activities, User information, Comments, Progress.
3. All the navigation links will work.
4. All models would exist.

## Slide 3: What We Have Completed
1. All pages will use template inheritance to provide the common features (the heading and the navigation).
2. Display the main components of the UI for Login page, Register page, Homepage, Activitydetail page, Launched page, Followed page, Sponsored page and Notification page, including dummy data for Activities, User information, Comments, Progress.
3. All the navigation links will work.
4. All models would exist.
5. Familiar with firebase demo and Google pay demo.

## Slide 4: Problems
1. Google pay is not suitable for our project. We are looking for other payment API such as Smart Button.

## Slide 5: Goals for the next sprint.
1. Complete and Optimize all UI component.
2. Complete login, register, authentication and storage by firebase.
3. Complete payment process using new API such as Smart Button.
4. Complete the profile display and update.
5. Complete part of the main functionality such as Activity lauch, Global page display, follow, and sponsor.